## Slide 1: Agile Scrum Vs. Waterfall Approach
Talon LeFevre
6/14/2023

## Slide 2: Agenda
Agile Scrum Team Roles
Agile SDLC Phases
Agile vs. Waterfall: A Comparative Analysis
Deciding Between Agile and Waterfall

## Slide 3: Agile scrum team roles
Product owner: Responsible for maximizing the value of the product and the work of the Development Team.
Scrum Master: Responsible for ensuring Scrum is understood and enacted and ensuring that the Scrum Team adheres to Scrum Theory, practices, and rules.
Development Team: Consists of the professionals who do the work of delivering a potentially releasable increment of “Done” product at the end of each Sprint.
Cobb, C. B. (2015). The Project Manager's Guide To Mastering Agile (2nd ed., p. 35,36,37). ‎Wiley.

## Slide 4: Agile SDLC Phases
Concept: Developing the project’s vision, and potential applications.
Inception: Defining the team, and basic resources required.
Iteration/Construction: Rapid, repeatable development of increments of the product.
Release: Quality assurance, preparation, and actual release of the product.
Production: Ongoing support for the product.
Retirement: End-of-life activities for the product.

## Slide 5: Agile vs. waterfall Project structure
Agile and Waterfall are different methodologies as well as designed for different projects.
Waterfall: Sequential approach, each stage must be completed before the next begins with no room for revisions or errors.
Agile Flexible approach, the project is divided into small sprints, each delivering a potentially shippable increment, with constant revisions and improvements.
Cobb, C. B. (2015). The Project Manager's Guide To Mastering Agile (2nd ed., p. 5). ‎Wiley.

## Slide 6: Agile vs. waterfall handling change
Waterfall: Changes are difficult to implement once the project has started. For example, if SNHU Travel requested a new feature mid-project, this would require revisiting and altering the project's entire structure, causing significant delays.
Agile: Changes can be easily accommodated at any stage. A new feature from SNHU Travel would be added to the product backlog and prioritized for upcoming sprints, without disrupting the ongoing work.

## Slide 7: Agile vs. waterfall Communication and Collaboration
Waterfall: Communication is generally top-down, with limited collaboration. Stakeholder feedback is collected primarily at the beginning and end of the project.
Agile: Promotes constant communication and collaboration among the team and stakeholders. Feedback is collected and implemented throughout the project, leading to a product closely aligned with user needs.

## Slide 8: Deciding Between Agile and Waterfall
Agile is preferable when requirements are not fully known upfront, frequent changes are expected, or fast delivery of smaller, usable portions of the product is desirable.
Waterfall could be suitable when requirements are well-defined and unlikely to change, the project is simple and short, or the environment lacks Agile expertise.

## Slide 9: Conclusion
In the fast-paced and ever-evolving landscape of software development, the Agile methodology emerged as the clear choice for the SNHU Travel project over the traditional Waterfall method.
The Agile method’s inherent flexibility allowed our team to adapt quickly to new information and changes in requirements. This meant we could integrate new user stories or adjust existing ones seamlessly into our workflow, ensuring that the evolving needs of the client were continually met. It facilitated the creation of a product that was closely aligned with SNHU Travel's vision, even as that vision changed and expanded over time.
In an industry where change is the only constant, Agiles adaptability, customer-centric approach, and emphasis on continuous improvement provided the flexibility and responsiveness needed to successfully complete the SNHU Travel project to the highest standards of quality and client satisfaction. For these reasons, Agile was the superior choice for this project over the Waterfall method.

## Slide 10: Reference
Cobb, C. B. (2015). The Project Manager's Guide To Mastering Agile (2nd ed., p. 35, 26, 37). ‎Wiley.
Cobb, C. B. (2015). The Project Manager's Guide To Mastering Agile (2nd ed., p. 5). ‎Wiley.